During our project, I was the QA person. During my time I worked well with the people in my group. There are many things our group did well, these are things that we should enhance and refine, but more than anything, we should sustain our habits in these things. There were also a few bumps in the road; these are things we should stop immediately. I have a few ideas to enhance our collaboration for next times; things we should start.

Let’s get the good things out of the way and start with our Sustain category. During the project communication was good and people were always talking making sure work did not overlap or conflict. This led to very few problems with Github and very little wasted time. Also, people did what they had to do, when they had to do it. One of my concerns when I started with this group is that we got along too well, which would lead us to wasting time while goofing off. This did not happen and I was happy with it.

Unfortunately, bad things always happen and no one is perfect. We need to stop making so many branches. Many of the branches we had were erroneous, duplicates, or had no place in the final project. We just need a branch for each person to work on their bit and then merge them when it is ready. Our repository was VERY messy.

Now we need to start things that didn’t happen. One of the most infuriating bits of this project was not knowing what was going on. Neither Clayton, nor Brandon would comment their code which led to much confusion on the parts of Irek and I during the implementation of our part to the project. All in all this project was a team effort in the end though and while there are things to improve on we did very well.